## Slide 1: IS&T Time Allocation Process
DRAFT
March 2011

## Slide 2: Software Development Project Approval Process
Step 4: Once Associate Director approval is received, the project and the costs outlined in the IS&T Project Cost Template can be submitted to the Head of IS&T for approval and then to External Sponsorship Committees (ASPCC, SSSC, ITGC, Etc.) for FINAL APPROVAL.
Project Manager Completes and Submits
Project Cost Template
To
FBC
FBC Approval of
Project Cost Template
Associate Director Approval
of
Project Cost Template
Head of IS&T and Sponsor
of
FINAL APPROVAL
of
Project Budget

## Slide 3: Software Development Post Approval Process
SW Dev Project Cost Template Approved by IT Governance (ASPCC, SSSC, ITCG)
SW Dev Project Setup:
1.Email FBC to Add Project to Time Allocation Process
2. Set up project in Daptiv
Monthly Time Allocation

## Slide 4: IS&T Monthly Time Allocation
Team Lead/Manager Updates Time Allocation for All Direct Reports to FBC
FBC Updates Time Allocation Database
IST Finance Runs First Pass Monthly Time Allocation Reports and Post Reports to Finance Wiki
Team Lead/Manager Review and Provides Final Updates to FBC
IST Finance Runs Final Monthly Time Allocation Reports and Post Reports to Finance Wiki
Monthly Time Allocation
Project Manager Input
AD
Input
Resource
Input
Project Manager Input
AD
Input
Resource
Input

## Slide 5: IS&T Quarterly Time Allocation to SW Dev Projects
Team Lead/Manager Updates Time Allocation for All Direct Reports to FBC
FBC Updates Time Allocation Database
IST Finance Runs First Pass Monthly Time Allocation Reports and Post Reports to Finance Wiki
Team Lead/Manager Review and Provides Final Updates to FBC
IST Finance Runs Final Monthly Time Allocation Reports and Post Reports to Finance Wiki
Monthly Time Allocation
Update Quarterly Time Allocations to SW Dev Projects
(in ESDS/SAP)
Project Manager and AD Review of Quarterly Financials