## Slide 1: Service Portfolio: Lessons Learned
Mary L. Pretz-Lawson
Planning & Project Management Office
Carnegie Mellon University
ACUTA April 30, 2012

## Slide 2: Goal is a Common Service Framework

## Slide 3: Outline
Definitions
Service Portfolio “v1”
  History and Lessons Learned
Service Portfolio “v2”
  What’s different?
  Measuring Value
  Lessons Learned

## Slide 4: Carnegie Mellon University
R1 Carnegie Class (>40% of budget from research)
Founded 1900 as a technical school; became Carnegie Mellon University in 1967
11,000 students; 5,000 staff
Computing Services = central IT
  200+ staff
  PMO with 3 project managers, 2 service management staff and 1 director

## Slide 5: Definitions
ITSM (IT Service Management) is a way to manage IT systems centered on the customer rather than the technology.
ITIL (IT Infrastructure Library) is a set of good practices for ITSM that aligns IT services with business needs.

## Slide 6: Definitions
Service Portfolio encompasses strategic lifecycle of all services managed by IT service provider.
  Example on Slide 2
Service Catalog provides single source of all operational services available to customers today.

## Slide 8: Service Portfolio “v1” Description
Built in 2007-2010
100 services, not aggregated into buckets
Tool was Excel, then Oracle with web front-end
Implemented by 2.5-3 FTEs from PMO
Zillions of interviews with service owners

## Slide 9: Service Portfolio “v1” Lessons Learned
What Worked
Comprehensive list of services
Informed Service/Help Center escalations
Defined service ownership
OLAs and role definition got the most traction
What Didn’t Work
Insufficient value proposition
Tool was difficult to update
Not tied to division processes
Organizational ITSM immaturity
Overall low adoption rate

## Slide 10: Drivers for Service Portfolio “v2”
Consistent service framework
Customer communications
challenges
IT budget negotiation tool
Pending CIO leadership transition
Parallel FootPrints service tracking project
Integrating services into central repository

## Slide 11: What’s Different about “v2”?
Use cases documented, prioritized, and selected
Governance with steering committee
More ITSM organizational maturity
Start with external customer value
Engaging consultant
Maintenance and data renewal plan

## Slide 12: Service Portfolio “v2” Use Cases
External Executive view of IT service value
Provide framework for FootPrints service tracking
Central IT process integration
IT Disaster Recovery
Operating Level Agreements/Service Level Agreements

## Slide 13: How will we measure value?
Defined success criteria
Fewer one-off service lists
Anecdotal feedback from CIO and project steering committee
Insert/grow additional use cases
Traffic and “organic maintenance” beyond pilot

## Slide 14: Service Portfolio Lessons Learned
Stakeholders and governance structure
Drivers and definitions clear
Scope control
User friendly tool
Don’t underestimate the amount of work
Tie to existing work so it isn’t siloed

## Slide 15: In Summary…
Solve a defined problem
Start somewhere
Consult with
peer institutions

## Slide 16: Types of Services
External Customers
Administrative Department
IT Department
IT Team, e.g. Applications Team
IT Team, e.g. Infrastructure Team
Business Services
Supporting Services
Academic Department
Academic Department IT Team
Academic Department
External Customer Facing IT Service
Business Services
Business Services
Customer Facing IT Services
Customer Facing IT Services
Customer Facing IT Services
Customer Facing IT Services
Customer Facing IT Services

## Slide 17: Service Portfolio vs Service Catalog
Business Executives
Business Management
Business Users
IT Executives
IT Management
Service Desk & Fulfillment Teams
Service Portfolio
Service Catalog
Request Catalog
Decide level of investment in each service
Communication & expectation setting
What services are available?
What service level to expect?
How do I request it?
What does it cost?
Channel for transactional requests