## Slide 1: Web Dynpro ABAP Lessons Learned
MIT Information Services and Technology
June 2012

## Slide 2: Objective
Capture lessons learned on recent IS&T projects with Web Dynpro ABAP
  Focus on technical perspective
  What worked well
  What did not
  Why were decisions made
  Opportunities for further discovery

## Slide 3: Approach
Kevin conducted 1-1 interviews with developers to collect data:
  Elda Prudden on SEMO Work Orders
  Mark Prudden and Larissa on Hourly Student Appointment
  Sharath on Enterprise Learning
  Dudley on Enterprise Learning
  Larissa on her SAP training class “NET312 UI Development with Web Dynpro for ABAP”
Notes: Meetings were 1 ½ to 2 hours long. Generated 3-6 pages of detailed notes per meeting.

## Slide 4: Findings: Things that worked well
Following SAP’s WDA Do’s and Don’t guide, “Checklist for High-Performance WDA Programming”
Starting with an SAP standard theme and reference application greatly simplified design process
Using “MIT standard” Header and Footer components for multiple applications
Using tabs is easy in WDA and improved UX on certain screens

## Slide 5: Findings: Things that did NOT
Naming conventions
  Spent “weeks” of effort trying to conform to some MIT conventions re: Table UI elements
Cosmetic issues
  Spent a lot of time on cosmetic issues such as making fields of varying lengths line up … either come up with simpler design, ignore, or come up with guideline on best practice
Customizing a second level of warning messages (“strong warning”)
  This was very complicated. Stick with standard SAP error, warning, or success message structure.
Constraints of UI elements
  Some things are hard to do with WDA (e.g. putting two UI elements like text and graphic into a single Table cell)
Authorizations
  Checks must be manually inserted to each WDA app – may change with next release
Tables UI performance degrades quickly for “large” data sets (1000+ rows).
  Takes awhile to load, consider different design alternatives

## Slide 6: Findings: FPM comments
Floor Plan Manager (FPM) use:
  FPM good for single stream updates, discreet tasks
  Used Guided Application Framework for most
  Provides consistent UI that users get accustomed to
  Provides basic re-usable building blocks that do not need to be manually coded (i.e. tab switching)
For the Learner Center part of EL, this was developed as one big WDA.
  Because of data lookups & performance
  Needed to retain context
FPM can be overkill for some types of applications, hence mixed and matched depending on need

## Slide 7: Findings: Other general comments
WDA layout types: Matrix, Grid, Flow…. no one is perfect, depends on what you’re trying to accomplish
WDA is a tool for “business applications” primarily on Internet Explorer. Everything that doesn’t look/act good, report to SAP (per UI training class)
Some consensus growing on where to put UI code (component controller) versus business logic (assistance class), still learning
  EL kept most objects in a single package

## Slide 8: Why decisions were made
Project team opinion
Easiest / quickest way possible
Designer input
  HSA had a dedicate UX designer, plus started with custom theme so had more options
  SEMO conducted design team review (Monday PM) followed by 1-1 developer-designer session
Consistency with legacy apps within a suite, e.g. “Employees” or “Building Svcs”

## Slide 9: Opportunities for discovery
Naming conventions for some WDA elements. Most are covered by SAP, some need review:
    Local and Global method attributes – in OO context, not sure if it even makes sense
    Renaming of Table UI elements – especially for large tables, can be painful, took weeks of work in some cases
    Others: Components, Windows, Views, Plugs, Floorplan views
Documentation: what is the right place or level for WDA documentation / code comments
Messaging: some investigation could be done on Error messages. How is WDA behavior similar or different than SAP GUI behavior? For Errors? For Warnings?
Authorizations – leverage standard method in next NW release
How best to show/hide fields in a single application that is determined by type of transaction (e.g. UROP v non UROP appointment)
What are the benefits of Matrix vs Grid vs other layout types
LaunchPad technology – impacts approach to WDA
When to break screens into smaller Views – what level make sense
How to tie screen focus to a specific action button in a reusable Search Help
Static constants – where is the best place to store
Building Drop-down lists, two methods were used, are there others

## Slide 10: Next steps
Share findings with WDA developers
Select which, if any, Discovery items from previous slide will be worked on, and how
Recommend incorporating a Technical Design phase for new WDA-based projects.
  Not possible 1-year ago, but now would be useful for new projects
  Plan out what kind of objects, applications, views should be created ahead of time.
Notes:   Discovery items follow-on work: Could be distinct effort, could be on Wai-Ming’s low priority list,