## Slide 1: High Level Project Timeline
NOV 2012 | DEC 2012 | JAN 2012 | FEB 2012 | MAR 2013 | APR 2013 | MAY 2013 | JUNE2013 | JULY 2013
Security Team – Microsoft Solution Evaluation
Pilot
Purchase
Planning
Early Adopters
Full Rollout
Checkpoint
Checkpoint
Checkpoint
Early Adopters
Full Rollout
Checkpoint
Vendor Demos
Analyze Solution
Security Team – MAC Solution Evaluation
Vendor Demos
Analyze Solution
Checkpoint
Pilot
Purchase
Checkpoint